Contract Data:

Professional Service Short Contract

Professional Service

Short Contract

| A contract between | Westcountry Rivers Trust Rain-Charm House Kyl Cober Parc Stoke Climsland Callington PL17 8PH |
| --- | --- |

| and |  |
| --- | --- |

| for | The provision of weir removal and habitat improvement designs up to and including Detailed Design (RIBA plan of work stage 4) for Helebridge Weir on the River Exe. |
| --- | --- |

Contract Forms

Contract Data

The Consultant’s Offer and the Client’s Acceptance

Price List

Scope

Notes about the contract are printed in boxes like this one. They are not part of the contract.

Contract Data

The Client’s Contract Data

The Client is

| Name | Westcountry Rivers Trust |
| --- | --- |
| Address for communications | Rain-Charm House, Kyl Cober Parc, Stoke Climsland, Callington, PL17 8PH |

| Address for electronic communications | tomwatts@wrt.org.uk |
| --- | --- |

| The service is | The provision of Detailed Designs for weir removal and habitat improvements, up to and including the Detailed Design (RIBA plan of work stage 4), at Helebridge Weir on the River Exe. Works to include: Detailed Design drawings to facilitate construction phase delivery with accompanying documentation listed in the scope. |
| --- | --- |

| The starting date is | 5th January 2024 |
| --- | --- |

| The completion date is | 15th March 2024 |
| --- | --- |

| The delay damages are | £50 | per day |
| --- | --- | --- |

| The law of the contract is | The law of England and Wales |
| --- | --- |

| The period for reply is | One | weeks |
| --- | --- | --- |

| The defects date is | Fifty-Two | weeks after Completion |
| --- | --- | --- |

| The assessment day is the | Last Thursday | of each month |
| --- | --- | --- |

The United Kingdom Housing Grants, Construction and Regeneration Act (1996) does apply

(delete as applicable)

The Adjudicator is

| Name | Construction Industry Council (CIC) |
| --- | --- |
| Address for communications | Construction Industry Council (CIC) The Building Centre 26 Store Street London WC1E 7BT |

| Address for electronic communications | enquiries@cic.org.uk |
| --- | --- |

Contract Data

The Client’s Contract Data

| The interest rate on late payment is | 0.15 | % per complete week of delay. |
| --- | --- | --- |

Insert a rate only if a rate less than 0.5% per week of delay has been agreed.

| The Client provides this insurance | None |
| --- | --- |

Only enter details here if the Client is to provide insurance.

The Consultant provides the following insurance cover

| INSURANCE AGAINST | MINIMUM AMOUNT OF COVER | PERIOD FOLLOWING COMPLETION OR EARLIER TERMINATION |
| --- | --- | --- |
| Liability of the Consultant for claims made against it arising out of the Consultant’s failure to use the skill and care normally used by professionals providing services similar to the service. | £5,000,000 |  |
|  | in respect of each claim, without limit to the number of claims |  |
| Loss of or damage to property and liability for bodily injury to or death of a person (not an employee of the Consultant) arising from or in connection with the Consultant Providing the Service. | £5,000,000 |  |
|  | in respect of each event, without limit to the number of events |  |
| Liability for death of or bodily injury to employees of the Consultant arising out of and in the course of their employment in connection with the contract | £5,000,000 |  |
|  | in respect of each event, without limit to the number of events |  |

| The Consultant’s total liability to the Client which arises under or in connection with the contract is limited to |  |  |
| --- | --- | --- |
|  |  | £10,000,000 |

| The Adjudicator nominating body is |  |  |
| --- | --- | --- |
|  |  | Construction Industry Council (CIC) |

| The tribunal is |  | Arbitration |
| --- | --- | --- |

| If the tribunal is arbitration, the arbitration procedure is |  | The latest version of the Institution of Civil Engineers Arbitration Procedure in force when the arbitrator is appointed. |
| --- | --- | --- |

Contract Data

The Client’s Contract Data

The conditions of contract are the NEC4 Professional Service Short Contract June 2017 (with amendments October 2020) and the following additional conditions

Only enter details here if additional conditions are required.

None required.

3

Contract Data

The Consultant’s Contract Data

The Consultant is

| Name |  |
| --- | --- |

| Address for communications |  |
| --- | --- |

| Address for electronic communications |  |
| --- | --- |

| The fee percentage is |  | % |
| --- | --- | --- |

The people rates are

category of person	unit 	rate

If the work is to be carried out on a time change basis the Consultant includes people rates for its own people and people provided by a subcontractor

The key persons are

|  | Name (1) |  |
| --- | --- | --- |

|  | Job |  |
| --- | --- | --- |

|  | Responsibilities |  |
| --- | --- | --- |

|  | Qualifications |  |
| --- | --- | --- |

|  | Experience |  |
| --- | --- | --- |

|  | Name (2) |  |
| --- | --- | --- |

|  | Job |  |
| --- | --- | --- |

|  | Responsibilities |  |
| --- | --- | --- |

|  | Qualifications |  |
| --- | --- | --- |

|  | Experience |  |
| --- | --- | --- |

5

The Consultant’s Offer and Client’s Acceptance

The Consultant offers to Provide the Service in accordance with these conditions of contract for an amount to be determined in accordance with these conditions of contract.

| The offered total of the Prices is |  |
| --- | --- |

Enter the total of the Prices from the Price List. If all work is to be carried out on a time charge basis, enter ‘Not Applicable’

Signed on behalf of the Consultant

| Name |  |
| --- | --- |

| Position |  |
| --- | --- |

| Signature |  |
| --- | --- |

| Date |  |
| --- | --- |

The Client accepts the Consultant’s Offer to Provide the Service

Signed on behalf of the Client

| Name |  |
| --- | --- |

| Position |  |
| --- | --- |

| Signature |  |
| --- | --- |

| Date |  |
| --- | --- |

6

Price List

The contract does not provide for the Consultant to be paid on a mixture of time charge and Prices and one or the other must be selected. If the work is to be paid on a time charge basis, only expenses should be included. No other entries should be made in the Price List. If the Consultant is to be paid on a priced basis the entries in the first four columns are made either by the Client or the tenderer. For each row: If the Consultant is to be paid an amount for the item which is not adjusted if the quantity of work in the item changes, the tenderer enters the amount in the Price column only. If the Consultant is to be paid an amount for the item of work and which is the rate for the work multiplied by the quantity completed, the tenderer enters the rate which is then multiplied by the expected quantity to produce the Price, which is also entered. Costs incurred by the Consultant other than the listed expenses are included in the Rates and Prices and the People Rates. If expenses are paid at cost, then ‘at cost’ should be entered into the Rate column. Delete or strike through unused rows.

| ITEM NUMBER | DESCRIPTION | UNIT | EXPECTED QUANTITY | RATE | PRICE |
| --- | --- | --- | --- | --- | --- |
| The total of the Prices |  |
| EXPENSES |

The method and rules used to compile the Price List are

Scope

The Scope should be a complete and precise statement of the Client’s requirements. If it is incomplete or imprecise, there is a risk that the Consultant will interpret it differently from the Client’s intention. Information provided by the Consultant should be listed in the Scope only if the Client is satisfied that it is required, is part of a complete statement of the Client’s requirements and is consistent with other parts of the Scope.

1 Purpose of the service

Provide a brief summary of why the service is being commissioned and what it will be used for.

The services are being commissioned as part of the Strategic Exe Weirs programme that aims to improve upstream and downstream fish migration for salmonids and other fish throughout the River Exe catchment. The services required: weir removal and habitat improvement Detailed Designs at Helebridge Weir. Habitat improvement is to include in-channel features designed to mitigate for the weir removal and maintain no negative impact on the water levels at Hele Bridge road bridge whilst improving channel heterogeneity. The designs will be used to deliver the successful removal of Helebridge Weir from the watercourse without adversely impacting on the Hele Bridge water level upstream. The designs will be accurate representations of the construction phase, suitable for all formal permissions including (but not exhaustive) planning permission and environmental permits.

2 Description of the service

Give a complete and precise description of what the Consultant is required to do.

The Consultant is required to deliver Technical Designs for Helebridge Weir removal and nature-based mitigation within the channel below Hele bridge. The services include: Services & Utilities checks to inform design feasibility. Optional (separate defined cost that may not be awarded) Ground Investigations according to the Consultant’s assessment and agreement with the Client. Production of a Location Plan and Site Plan according to guidelines as acceptable to Exmoor National Park Authority for Planning Applications. Detailed Designs (RIBA Stage 4) for removal of Helebridge Weir and nature-based mitigation to maintain water levels at Hele Bridge road bridge. Suitable mitigation of modelled reduced water levels to maintain favourable fish passage at the Hele bridge foundation apron. Optional (separate defined cost that may not be awarded) designed fish passage improvements through Hele Bridge road bridge at low-medium flows. A revised hydrological assessment of the confirmed Detailed Design and Flood Risk Assessment suitable for planning applications and supporting permissions. The document should specify new predicted water levels immediately downstream of Hele Bridge road bridge. Appropriate risk assessments will be required for all elements of the services. Under CDM 2015 this includes a Designers Risk Assessment (DRA) for the final design. For further detail, please refer to the ITT document.

Scope

3 Existing information

List existing information which is relevant to the service. This can include documents which the Consultant is to further develop.

The structure Helebridge Weir is located at the following OSGB grid reference: SS 93304 27700 The structure Hele Bridge road bridge is located at the following OSGB grid reference: SS 93309 27830 The site can be visited for visual inspection from the bank by arrangement. Access onto the structures is possible by prior arrangement, pending weather and flow conditions. The Client will provide a copy of results from pre-design tender Services & Utilities checks as part of the ITT process. The Client will provide a copy of the Preliminary Ecological Appraisal. The Client will provide a copy of the Heritage Impact Assessment. The Client will provide a copy of the Topographic data. File formats: DWG, PDF. The Client will provide a copy of the 1D Hydrological modelling Technical Note for full and partial weir removal.

4 Specifications and standards

List the specifications and standards that apply to the contract.

The sites and their surroundings have special considerations of an environmental and conservation nature. All actions pertaining to the services must seek to minimise all environmental impacts. The Consultant must ensure all elements of the services conform to all relevant British and European Standards, and in compliance with the latest edition of: Environment Agency Fish Pass Manual CIRIA River Weirs – Design, maintenance, modification, and removal Civil Engineering Specification for the Water Industry, 7th edition Designs are to be undertaken in a manner that is sympathetic to the surrounding environment. The Consultant must provide to the Client all Health and Safety information related to the provision of the services. This will include a Risk Assessment for site visits and a Designers Risk Assessment (DRA) for the produced design. The preferred Technical Designs to Detailed Design (RIBA stage 4) will be sufficiently comprehensive for submission for Planning Permission and Environmental Permit, and for the construction phase delivery of the weir removal and habitat improvements. For further detail, please refer to the ITT.

Scope

5 Constraints on how the Consultant Provides the Service

State any constraints on sequence and timing of work and on method and conduct of work including the requirements for any work by the Client.

Helebridge Weir is located within Exmoor National Park. The Exmoor National Park Local Plan promotes conserving habitats in a changing climate and improving links between land and sea (4.45), action for Priority Habitats including freshwater rivers (4.56), action for Priority Species and breeding areas (4.65), encouraging landscape permeability for healthy wildlife populations (4.68) and recognising importance of ecological networks (4.69). The proposals are specifically designed for conservation and restoration of Priority Species cited as most important in the current partnership plan 2 and to meet conditions under Policy CE-S3. The weir owners have expressed their desire to retain some ability to use the reach of the River Exe between Helebridge Weir and Hele Bridge road bridge for recreational activities. This includes retention of some water depth for bathing where possible and the possibility of angling. Hele Bridge road bridge has potential to act as a partial fish migration barrier, by presenting a hydraulic drop from the invert surface to the downstream water level. The hydraulic drop exists during low flows but is drowned in medium to high flow conditions. Immediately downstream of the hydraulic drop are boulders limiting the approach for leaping in low-medium flows. Nature-based solutions should aim to maintain or improve natural pools that reduce the hydraulic drop at the bridge as well as improving habitat diversity. Disputes are to be resolved in the first instance by the Project Managers of the Client and Consultant. Where a resolution between these two designated individuals is not possible, the dispute should be escalated to the Chief Executives of the parties for a solution. Should the Chief Executives fail to reach agreement the dispute is to be referred to a neutral third party for mediation/conciliation. Only when these steps fail should the dispute be resolved in line with the Contract Data of this contract For further detail please refer to the ITT.

10

Scope

6 Requirements for the programme

State whether a programme is required and, if it is, state what form it is to be in, what information is to be shown on it, when it is to be submitted and when it is to be updated.

A programme is required in a suitable format. There should be dates for key delivery such as draft designs for Client comment or meetings. Key dates: 5th January 2024 Completion of signed contract. 1st March 2024 Submission of Detailed Design. These dates facilitate a 2024 summer construction phase delivery with the final design being used for planning permission application in March 2024.

Scope

7 Information and other things provided by the Client

Describe what information and other things the Client is to provide and by when. Information is that which is not currently available, but will become available during the contract. Other things could include access to a person, place (such as office space or a site) or the Client’s information technology systems.

| ITEM | DATE BY WHICH IT WILL BE PROVIDED |
| --- | --- |
| Access permissions for the completion of the services | 5th January 2024 |

12